Request for Proposals

Connolly Pond Dam Removal Design

The Vermont Natural Resources Council (VNRC) is requesting proposals qualified individuals or firms to provide 100% design plans for removal of Connolly Pond Dam, located in Shrewsbury, Vermont. Proposals must be submitted in pdf format and emailed to kdailey@vnrc.org no later than 6:00 p.m. on December 16, 2021.  Late proposals will not be considered.

Background:

A removal design for the Connolly Pond Dam, also known as the de Camp-Thomas Dam is being undertaken as part of the Vermont Dam Removal Initiative, a project of VNRC funded by the U.S. Fish and Wildlife Service and by the Great Lakes Fishery Commission to the New England Interstate Water Pollution Control Commission (NEIWPCC) in partnership with the Lake Champlain Basin Program (LCBP). The goal of the initiative is to improve aquatic connectivity throughout the Lake Champlain watershed through identification and removal of dams that no longer serve a useful purpose. The consultant will work under the direction of VNRC in collaboration with the landowners Amy Leah de Camp-Thomas and Jason Price.

Safety and Site Conditions: The dam is obsolete and in poor condition.  The Vermont Dam Safety Program last inspected the dam on September 30, 2020. The dam breach analysis that was performed at the inspection found that the dam is a Significant Hazard dam and failure could result in damage and economic losses due to shallow flooding of property and overtopping of multiple road crossings.   VNRC is not responsible for the safety of the Contractor. The Contractor assumes the risks of working in an outdoor environment.

Location:

The Connolly Pond Dam is located on an Unnamed Tributary of the Mill River in Shrewsbury, Vermont.  The dam is located approximately 1.8 miles from the Mill River. See the USGS topo map  below.

Coordinates: 43.50896N, -72.86296W

Figure 1. Topo screenshot by SLR.

Description:

The Connolly Pond Dam is an earthen embankment that is approximately 320 feet long, 6 to 11 feet tall, and 11 to 13 feet wide.  The earthen embankment has an estimated volume of 2,700 cubic yards.   Following the Vermont Dam Safety’s inspection in 2020 when the dam was found to be in poor condition and the hazard class Significant.  The dam was drained in November 2020 to mitigate flood risk until plans for full removal could be explored.  The removal of the dam is recommended both to remove risk and restore natural riverine process. A feasibility study by SLR was conducted in fall of 2021 and is available upon request.  Additionally, a limited topo survey is currently scheduled by LaRose Survey of Bristol and will be made available to chosen contractor upon completion.

Figure 2. Overhead drone photo by Mark Cimonetti.

Project:

VNRC would like to bring about the complete removal of this dam and associated structure, restoration of a free-flowing natural stream channel, and restoration of adjacent wetlands in order to improve in-stream and riparian habitat, water quality, flood resilience, and public access to river-based education and recreation opportunities.

Additionally, the large volume of sediment impounded behind the dams and its possible release to receiving water bodies is of concern. Determining the volume of this sediment is a critical aspect of this project phase as it helps identify sediment management methods and costs for the dam removal phase.

The goals and objectives of the dam removal are to:

  - Restore dynamic stream equilibrium (i.e., stream’s least erosive state) in the

former impoundment and proximity of the former dam;

  - Improve the water quality of the stream or river in the project area and in downstream receiving waters such as ponds and lakes in the watershed; and

  - Restore wetlands in the former impoundment if present in the landscape.

  - Restore floodplain connectivity to lower flood water elevations to alleviate potential community flood hazards and risks of bank erosion and inundation;

  - Restore aquatic organism passage (AOP) for fish and aquatic organisms and wildlife; and

  - Restore connectivity of habitat blocks for bird life and terrestrial wildlife.

Scope of Work:

Full Design

Review all existing information and complete required fieldwork for full dam removal design.  The project goal is to remove the dam to  restore hydrologic connectivity of surface waters. This project shall include advancing the existing feasibility study and using recent survey to conduct an alternatives analysis, perform a hydraulic and sediment analysis, complete design (30%, 60%, 90%, 100%), prepare cost opinions, and prepare and submit permits. This phase should include the following tasks.

  - Perform probing necessary to determine if removing the      dam will likely improve passage for brook trout.  This task will answer the questions about the slope of the proposed channel and the potential existence of bedrock and a drop.

  - Confirm the channel’s natural bankfull width at the site of the dam.

  - Prepare a memorandum summarizing results and conclusions regarding the potential of removal to improve brook trout passage.

  - Supplement the existing survey to understand the existing and proposed longitudinal profile and cross sections for the entire impoundment and upstream and downstream reaches influenced from dam removal.  The longitudinal profile should    extend beyond the downstream culvert.

  - Delineate wetlands adjacent to the channel throughout project limits (please itemize this cost as an (add alternate).

  - Identify potential site constraints to dam removal including both infrastructure and natural resource conflicts.

  - Document the extent and volume of the wedge of deposited     sediment upstream of the dam.  Conduct a sediment management alternatives analysis for the dam removal. Implement a sediment sampling protocol to characterize sediment quality and identify potential contaminants.

  - Model changes in flow depth, floodplain inundation, channel patterns, and stream velocities      that are likely to occur following dam removal.

  - Summarize the likely effect dam removal will have on the stability of any upstream or downstream infrastructure.

  - Prepare a detailed alternatives analysis to determine the extent of options available for the dam and the supporting cost and ecosystem benefits associated with each one including an analysis of sediment scour and potential for sediment movement and quantity of sediment following the dam removal.

  - Prepare a 30%, 60% and 90% design for the removal of the dam.  Design phases will be shared with VNRC, landowners and collaboration team at each stage in the progress for discussion and before progressing to next stage. Designs include       project area extent and definition; adjoining landowner information; location of relevant utilities; extent of excavation; extent of mature woody vegetation to be removed in the project area including a draft species list; estimate of each dam’s structural material removal volume; estimate of impounded sediment removal volume(s) as applicable; location of construction access points and stabilization measures.

  - Prepare an engineering report summarizing collected information including modeling results and the reasoning behind the preferred alternatives and the basis of design for each step of the design.  The report shall include the design drawings for each step of the design.

  - Prepare an engineer’s opinion of probable costs for dam removal implementation phase and engineering oversight.

  - Stakeholder meetings. Meetings with landowners, regulators, funders, and other interested parties are required as part of the process; please include your cost for preparation, travel     to and attendance at approximately four (4) such meetings.

  - Permit Assistance. The engineer shall identify and work with VNRC to submit all local, state, and federal permits that would be      required for dam removal implementation.  VNRC will prepare initial drafts of the permits and the Engineer shall review documents and provide required data such as disturbance footprints for permit submissions.  VNRC will cover the required permit fees.

  - Respond to comments from the regulators to prepare 100% design plans in preparation for construction.

Proposal Content:

All proposals must include the following information:

- Proposals must clearly address each of the selection criteria identified in this RFP.

- A detailed scope of work describing how the deliverables will be met. Specific tasks need to be thoroughly described.

- A complete and detailed deliverables table.

- A schedule identifying major project milestones.

- A statement identifying individuals and related qualifications (i.e. resumes or CVs) of those who were involved in the preparation of the proposal, of those staff who will be working on the project as well as a single point of contact for the project.

- A detailed description of the organization’s experience with similar engineering work.

- A description of any tasks that will be subcontracted, including the names of possible subcontractors.

- A cost breakdown sheet in response to the scope of work:

  - Itemized breakdown of labor/equipment rates;

  - Estimated hours, materials, subcontractor costs (if applicable) per item;

  - Cumulative total of direct expenses.

Funding and Method of Payment:

Funding for this RFP has been secured. Funding originates from an agreement between the LCBP and VNRC. All payments will be made after satisfactory completion of each deliverable as outlined in an agreement between VNRC and the selected entity.

Project Timeline:

| Date | Item |
| --- | --- |
| December 3, 2021 | Request for Proposals issued |
| December 8, 2021 | Deadline for submission of questions in writing |
| December 13, 2021 | Response to questions issued by VNRC |
| December 16, 2021 | Proposals Due by email |
| December 22, 2021 | Contractor Notification |
| January 3, 2022 | Contract Start |
| April 15, 2022 | Work Complete |

Proposal Content:

All proposals must include the following information:

- Proposals must clearly address each of the selection criteria identified in this RFP.

- A detailed scope of work describing how the deliverables will be met. Specific tasks need to be thoroughly described.

- A complete and detailed deliverables table.

- A schedule identifying major project milestones.

- A statement identifying individuals and related qualifications (i.e. resumes or CVs) of those who were involved in the preparation of the proposal as well as a single point of contact.

- A detailed description of the organization’s experience with similar engineering work.

- A description of any tasks that will be subcontracted, including the names of possible subcontractors.

- A cost breakdown sheet in response to the scope of work:

  - Itemized breakdown of labor/equipment rates;

  - Estimated hours, materials, subcontractor costs (if applicable) per item;

  - Cumulative total of direct expenses.

All questions are required to be submitted via email to Karina Dailey at kdailey@vnrc.org by December 8, 4:00pm using the subject line “Connolly Pond Dam RFP Questions.” Answers will be emailed to all recipients of this RFP and any additional entities that submitted questions by December 13, 4:00pm.

All proposals must be submitted via email in pdf format to Karina Dailey (kdailey@vnrc.org) no later than 6:00 p.m. on December 16, 2021, using the subject line “Connolly Pond Dam RFP”. Late proposals will not be considered.  Evaluations will be completed by December 22, 2021 and all respondents will be promptly notified.

Type of Contract:

It is proposed that, if a contract is entered into as a result of this RFP, it would be a fixed price contract for the Scope of Work, above. Negotiations may be undertaken with those engineers whose proposals, as cost and other factors show         them to be qualified, responsive, responsible and capable of performing the work.

Selection:

Proposals will be reviewed by a Selection Committee, and will be read by VNRC’s Restoration Ecologist.    Selection will be based on the following criteria:

- Summary of qualifications, timing (schedule), cost, and references

- Prior river restoration experience in Vermont

- Successfully designed and implemented dam removal projects.

VNRC reserves the right to amend, modify or withdraw this RFP, require supplemental information from candidates, reject any or all proposals received, and negotiate separately with competing candidates.